## Slide 1: Care BFF On-Perm Migration Plan

## Slide 2: Related Jira tickets
Items# | Jira ticket No# | Descriptions | Status | Assignee
1 | DP-119 | On-prem Redis Read data stress test (Care BFF) | Done | 
2 | DP-575 | On-prem Redis Insert stress test (Care BFF) | Done | 
3 | DP-692 | SIT- API endpoints - Move CareBFF From Azure to On Perm | Done | 
4 | DP-697 | SIT- MongoDB Connectivity - Move CareBFF From Azure to On Perm | Done | 
5 | DP-695 | Map Test Domain for E2E Testing- Move CareBFF From Azure to On Perm | Pending | 
6 | DP-693 | Data Migration - MongoDB - Move CareBFF From Azure to On Perm | Pending | 
7 | DP-694 | Data Migration - Redis - Move CareBFF From Azure to On Perm | Pending | 
8 | DP-696 | Switch Domain for production launch - Move CareBFF From Azure to On Perm | Pending | 

## Slide 3: Related Confluence page
Care BFF & CMS Migration From Azure to on-Prem(K8S)
  Mongo: https://conflu.hksmartone.com/display/DDP/Mongo+DB
  Redis: https://conflu.hksmartone.com/display/DDP/Redis
  Payload CMS: https://conflu.hksmartone.com/display/DDP/4.+On-Prem+Migration+Guide
  CareBFF API: https://conflu.hksmartone.com/display/DDP/4.+On-Prem+Migration+Guide

## Slide 4: System Diagram of Care BFF – Care CMS – SMT Backend
CareBFF Related Systems
Persistence Storage
K8S
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
SMT Backend Services
Saleforce CRM
MuleSoft APIs
SmarTone Core APIs
(care.smartone.com)
TyK API Gateway
ASD Related services
Registration Service
(push.smartone.com)
Client sides
Mobile App
Web Portals
Nginx Ingress
Nginx Ingress

## Slide 5: UAT E2E Test: Update the origin of the Care BFF UAT domain in Akamai
SMT Backend Services
(Prod)
Saleforce CRM
MuleSoft APIs
SmarTone Core APIs
(care.smartone.com)
TyK API Gateway
ASD Related services
Registration Service
(push.smartone.com)
Client sides
Mobile App
(Prod) stcare.smartone.com
Web Portals
(Prod) care-cms.smartone.com
On-Perm (Prod)
VM
K8S
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
Mobile App
(UAT) stcare-uat.smartone.com
Web Portals (UAT) carestg-cms.smartone.com
Nginx Ingress
Nginx Ingress
Azure (Prod)
Azure Managed
AKS
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
Nginx Ingress
Nginx Ingress

## Slide 6: Data Migration of Care BFF & CMS From Azure to on-Prem(K8S)
Step 1: Build and Deploy Docker image of CareBFF and Payload CMS for on-Perm
  Follow Confluence page
    https://conflu.hksmartone.com/display/DDP/4.+On-Prem+Migration+Guide
Step 2: MongoDB
  Follow Confluence page
    https://conflu.hksmartone.com/display/DDP/Mongo+DB
    Export DB content from Azure and import it to on-Perm.
Step 3: Redis
  Follow Confluence page
    https://conflu.hksmartone.com/display/DDP/Redis
    Export Redis Cache content from Azure and import it to on-Perm.
Step 1: Update the origin of Care BFF UAT Domain to on-Perm(K8S) production environment
  Find network team to update origin of Care BFF UAT Domain in Akamai
Conducting end-to-end (E2E) testing with production data within the UAT domain and applications.

## Slide 7: Care BFF & CMS Azure production environment cutover
SMT Backend Services
(Prod)
Saleforce CRM
MuleSoft APIs
SmarTone Core APIs
(care.smartone.com)
TyK API Gateway
ASD Related services
Registration Service
(push.smartone.com)
Client sides
Mobile App
(Prod) stcare.smartone.com
Web Portals
(Prod) care-cms.smartone.com
On-Perm (Prod)
VM
K8S
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
Mobile App
(UAT) stcare-uat.smartone.com
Web Portals (UAT) carestg-cms.smartone.com
Nginx Ingress
Nginx Ingress
Azure (Prod)
Azure Managed
AKS
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
Nginx Ingress
Nginx Ingress
X
X

## Slide 8: Care BFF & CMS Azure UAT/Staging environment cutover
Client sides
Mobile App
(Staging) stcare.smartone.com
Web Portals
(Staging) care-cms.smartone.com
On-Perm (UAT)
VM
K8S
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
Mobile App
(UAT) stcare-uat.smartone.com
Web Portals (UAT) carestg-cms.smartone.com
Nginx Ingress
Nginx Ingress
On-Perm (Staging)
VM
K8S
Care BFF
Care CMS
Redis OSS
MongoDB
byrnedo/ alpine-curl:3.18
Nginx Ingress
Nginx Ingress
SMT Backend Services (UAT)
Saleforce CRM
MuleSoft APIs
SmarTone Core APIs
(care.smartone.com)
TyK API Gateway
ASD Related services
Registration Service
(push.smartone.com)
SMT Backend Services (staging)
Saleforce CRM
MuleSoft APIs
SmarTone Core APIs
(care.smartone.com)
TyK API Gateway
ASD Related services
Registration Service
(push.smartone.com)